## Slide 1: Ribbit
Duy DANG
Robert Kern ESTEBAN KLECKNER

## Slide 2: Project Purpose
Provide an handheld application that can provide the functionality of a hearing aide
Make the application available to all

## Slide 3: Project Goals
Keep Latency under 50ms
Provide an application that is safe for users
Maintain quality of sound

## Slide 4: Project Resources to use
Mac OS X
Xcode 7
iPhone 6/6 Plus

## Slide 5: Project Technologies to learn
Xcode 7
Swift 2.0

## Slide 6: Project Plan
Task | Completion Date
Website Skeleton | October 13, 2015
Project Plan v1.0 | October 13, 2015
Requirements Document v1.0 | October 26, 2015
Design Documentation | November 5, 2015
Algorithm Done | November 27, 2015
Iteration 1: Working Application | December 7, 2015
Iteration 1 Demo | December 14, 2015
Iteration 2: Application Testing | January 31,2016
User Manual | February 11, 2016
Iteration 3: Clinical Testing | March 25, 2016
Iteration 4: Final tweaks | April 1, 2016
Developers Manual | April 5, 2016
SRS | April 15,2016
NTASC Wichita Falls | April 16, 2016
Complete All Documents | April 28, 2016
Final Presentation | April 28, 2016

## Slide 7: Project Risks
Learning curve is too steep
Algorithm doesn’t work as intended
  Latency in sound change is too long
  Real time phase shifting delivers warped sound